CORADAM PLANNER

Phase 1 — Security Remediation Instructions

| Audience | Security developer — do not share widely |
| --- | --- |
| Priority | MANDATORY — must be completed before next feature deploy |
| Target branch | main |
| Total tasks | 7 tasks (Tasks 1.1 – 1.7) |
| Est. total effort | 3 – 4 hours for an experienced developer |

| ⛔ BLOCKING | None of these tasks may be deferred. The next feature commit must not be pushed to main until all 7 tasks have been completed and verified. |
| --- | --- |

# Overview & Task Summary

| Task | Finding | Description | Severity | Est. Time |
| --- | --- | --- | --- | --- |
| 1.1 | M5 | Remove SECURITY_AUDIT.md from git; switch to whitelist deploy | MEDIUM | 30 min |
| 1.2 | H1 | Remove SUPER_ADMIN email from client-side bundle | HIGH | 45 min |
| 1.3 | H3 | Remove unsafe-inline from CSP; move inline styles to CSS | HIGH | 60 min |
| 1.4 | C2 | Verify & harden setup screen — no reference to open database rules | CRITICAL | 15 min |
| 1.5 | M5 | Convert GitHub Actions deploy from blacklist to whitelist | MEDIUM | 30 min |
| 1.6 | L1 | Conditionalise console.log statements — silent in production | LOW | 20 min |
| 1.7 | L2 | Remove .DS_Store files from git tracking | LOW | 10 min |

| ℹ Prerequisite | All commands assume you are in the repository root on the main branch with a clean working tree. Run git status first to confirm. |
| --- | --- |

# Task 1.1 — Remove SECURITY_AUDIT.md from the Repository

TASK 1.1 — Remove sensitive doc from git Finding: M5 (Deployment security) Severity: MEDIUM Estimated effort: 30 min

## Problem

SECURITY_AUDIT.md is currently tracked by git (confirmed: git ls-files shows it). It contains a full enumeration of all known vulnerabilities, including exploit scenarios. Although deploy.yml excludes it from the gh-pages branch via the existing blacklist, the file remains visible to anyone with access to the main branch.

| ⚠ Archive first | Before deleting, save a copy privately (password manager, internal Notion, encrypted folder). This document is useful for tracking remediation progress. |
| --- | --- |

## Steps

### Step 1 — Archive the file privately, then remove from git

# Remove from git index and delete the working copy git rm SECURITY_AUDIT.md # Commit git commit -m "chore: remove security audit from repository"

### Step 2 — (Optional) Purge from git history

If the file contained highly sensitive information, use git-filter-repo to purge it from all commits. This rewrites history — coordinate with the team before doing this.

# Install git-filter-repo if needed pip install git-filter-repo # Purge from all commits git filter-repo --path SECURITY_AUDIT.md --invert-paths # Force-push (requires admin rights / branch protection bypass) git push origin main --force # Note: all other contributors must re-clone or git pull --rebase

## Verification

|  | Verification step |
| --- | --- |
| [ ] | git ls-files ¦ grep SECURITY_AUDIT → no output |
| [ ] | ls SECURITY_AUDIT.md → "No such file or directory" |
| [ ] | Confirm archived copy is stored privately outside the repository |

# Task 1.2 — Remove SUPER_ADMIN Email from Client Bundle (H1)

TASK 1.2 — Remove super-admin email from browser-visible code Finding: H1 (High severity) Severity: HIGH Estimated effort: 45 min

## Problem

After build-time injection, the SUPER_ADMIN constant in app.js resolves to a plaintext email address visible to anyone using browser DevTools or View Source. The original finding showed the email literally hardcoded; the current code uses a placeholder but the result is identical — the compiled bundle still contains the email.

After inject_config.py runs, line 7 of the deployed app.js reads:

const SUPER_ADMIN = "c.nocher@coradam.com"; // visible to any user

| ✓ Good news | All admin routing in app.js already uses u.role === "super_admin" (read from Firebase). The SUPER_ADMIN constant is not actually needed in the client — removing it will not break any routing or UI logic. |
| --- | --- |

## Steps

### Step 1 — Confirm SUPER_ADMIN is not used in routing logic

# Find every direct reference to the SUPER_ADMIN constant grep -n 'SUPER_ADMIN' app.js # Expected: only lines 5-7 (comment + declaration) # All routing uses u.role === 'super_admin' -- not this constant

### Step 2 — Delete lines 5–7 from app.js (comment + constant)

@@ app.js lines 1–10 @@

'use strict';

// ================================================

// CONSTANTS

// ================================================

- // SUPER_ADMIN is injected at build time by inject_config.py

- // from the SUPER_ADMIN_EMAIL GitHub Secret.

- const SUPER_ADMIN = typeof __SUPER_ADMIN__ !== 'undefined' ? __SUPER_ADMIN__ : '';

const ALLOWED_DOMAIN = 'coradam.com';

const COUNTRIES = ['Italy','Thailand','France','Portugal','Spain','India'];

### Step 3 — Remove SUPER_ADMIN injection from inject_config.py

@@ inject_config.py — INJECTIONS dict @@

INJECTIONS = {

"__FIREBASE_CONFIG__": CONFIG,

- # Wrap in a JS string literal

- '"__SUPER_ADMIN__"': json.dumps(SUPER_ADMIN_EMAIL),

}

Also remove the SUPER_ADMIN_EMAIL validation block:

@@ inject_config.py — top of file @@

CONFIG = os.environ.get("FIREBASE_CONFIG", "").strip()

- SUPER_ADMIN_EMAIL = os.environ.get("SUPER_ADMIN_EMAIL", "").strip()

if not CONFIG:

print("ERROR: FIREBASE_CONFIG environment variable is not set.")

sys.exit(1)

- if not SUPER_ADMIN_EMAIL:

- print("ERROR: SUPER_ADMIN_EMAIL environment variable is not set.")

- sys.exit(1)

### Step 4 — Remove SUPER_ADMIN_EMAIL from deploy.yml env block

@@ .github/workflows/deploy.yml @@

- name: Inject build-time secrets

run: python3 inject_config.py

env:

FIREBASE_CONFIG: ${{ secrets.FIREBASE_CONFIG }}

- SUPER_ADMIN_EMAIL: ${{ secrets.SUPER_ADMIN_EMAIL }}

| ℹ Keep the GitHub Secret | Do not delete the SUPER_ADMIN_EMAIL GitHub Secret yet. The Cloudflare Worker reads it via its own Cloudflare Secret (separate). The GitHub Secret is now only used if you add it back for a future server-side use. |
| --- | --- |

## Verification

|  | Verification step |
| --- | --- |
| [ ] | grep -n 'SUPER_ADMIN' app.js → no output |
| [ ] | grep -n 'SUPER_ADMIN' inject_config.py → no output |
| [ ] | Build and inspect dist/app.js — confirm no email address appears |
| [ ] | Sign in as super-admin — admin dashboard still appears correctly |
| [ ] | Sign in as a controller — admin screens are still hidden |

# Task 1.3 — Remove unsafe-inline from CSP style-src (H3)

TASK 1.3 — Harden Content Security Policy for styles Finding: H3 (High severity) Severity: HIGH Estimated effort: 60 min

## Problem

The CSP in index.html contains style-src 'self' 'unsafe-inline'. This is required because index.html has 49 inline style= attributes and app.js generates inline styles via innerHTML strings. Removing unsafe-inline requires replacing all inline styles with CSS classes.

Current CSP (index.html, lines 14–24):

<meta http-equiv="Content-Security-Policy" content=" default-src 'self'; script-src 'self' https://www.gstatic.com https://apis.google.com https://*.firebasedatabase.app; style-src 'self' 'unsafe-inline'; <-- REMOVE THIS ...rest of directives... ">

## Part A — Add CSS classes to style.css

Append these utility classes to the bottom of style.css. They replace every inline style= attribute in index.html:

/* === Phase 1 Security Fix: replace all inline style= attributes === */ /* Setup screen */ .mw-540 { max-width: 540px; } .mw-360 { max-width: 360px; text-align: center; } .logo-h48 { height: 48px; width: auto; margin: 0 auto 1rem; display: block; filter: invert(1); } .logo-h52 { height: 52px; width: auto; margin: 0 auto 1rem; display: block; filter: invert(1); } .info-box { background: #f8fafc; border: 1px solid var(--bdr); border-radius: var(--r); padding: 1rem; margin-bottom: 1.1rem; font-size: .8rem; } .info-box-title { font-weight: 800; margin-bottom: .6rem; } .textarea-code { min-height: 130px; font-family: monospace; font-size: .75rem; } .step-warning { color: #c0392b; } /* Login screen */ .login-err-mt { margin-top: .75rem; text-align: left; } .auth-note { margin-top: 1rem; font-size: .72rem; color: var(--txs); } .cfg-btn { margin-top: .75rem; font-size: .72rem; opacity: .7; } /* Main app header */ .avatar-hidden { display: none; } /* Calendar views */ .vw-hidden { display: none; } /* Admin legend */ .leg-row { margin-top: .6rem; display: flex; gap: .9rem; flex-wrap: wrap; align-items: center; font-size: .68rem; color: var(--txs); } .leg-label { font-weight: 800; color: var(--txs); font-size: .65rem; text-transform: uppercase; letter-spacing: .05em; } .leg-sw { width: 22px; height: 10px; border-radius: 2px; } .leg-sw-full { background: var(--full); } .leg-sw-am { background: var(--am); } .leg-sw-pm { background: var(--pm); } .leg-sw-avail { background: #86efac; } .leg-sw-unavail { background: #fca5a5; } .leg-sw-free { background: rgba(0,0,0,.07); border: 1px solid #e2e8f0; } /* Settings */ .sett-sub { opacity: .7; font-weight: 400; font-size: .82rem; } .adm-clear-btn { align-self: flex-end; } .set-head-actions { display: flex; gap: .5rem; } /* JS-generated content (app.js innerHTML replacements) */ .cal-free-lbl { color: var(--txs); font-size: .7rem; } .chip-sub { font-size: .62rem; opacity: .7; } .badge-sm { font-size: .65rem; } .tbl-empty { padding: 2rem; text-align: center; color: var(--txs); } .no-items { color: var(--txs); font-size: .8rem; padding: .3rem; } .fb-inactive { padding: 2rem; color: var(--txs); font-size: .9rem; } .fb-inactive-sub { margin-top: .5rem; font-size: .8rem; opacity: .7; }

## Part B — Replace inline style= attributes in index.html

Open index.html and replace every style= attribute with the corresponding CSS class. The complete mapping is:

| Line | Current inline style= (abbreviated) | Replace with class= |
| --- | --- | --- |
| 38 | style="max-width:540px" | add class: mw-540 |
| 39 | style="height:48px;width:auto;margin:0 auto 1rem;display:block;filter:invert(1)" | replace style= with class: logo-h48 |
| 43 | style="background:#f8fafc;border:1px solid var(--bdr);..." | replace div style= with class: info-box |
| 44 | style="font-weight:800;margin-bottom:.6rem" | add class: info-box-title |
| 55 | style="min-height:130px;font-family:monospace;font-size:.75rem" | add class: textarea-code |
| 68 | style="max-width:360px;text-align:center" | add class: mw-360 |
| 69 | style="height:52px;width:auto;margin:0 auto 1rem;display:block;filter:invert(1)" | replace style= with class: logo-h52 |
| 75 | style="margin-top:.75rem;text-align:left" | add class: login-err-mt |
| 76 | style="margin-top:1rem;font-size:.72rem;color:var(--txs)" | add class: auth-note |
| 77 | style="margin-top:.75rem;font-size:.72rem;opacity:.7" | add class: cfg-btn |
| 96 | style="display:none" (avatar img) | add class: avatar-hidden |
| 138 | style="display:none" (cal-week) | add class: vw-hidden |
| 139 | style="display:none" (cal-list) | add class: vw-hidden |
| 163 | style="display:none" (adm-avatar) | add class: avatar-hidden |
| 190 | style="align-self:flex-end" (clear btn) | add class: adm-clear-btn |
| 212 | style="margin-top:.6rem;display:flex;gap:.9rem..." | replace with class: leg-row |
| 213 | style="font-weight:800;...uppercase..." | replace with class: leg-label |
| 214 | style="width:22px;height:10px;...background:var(--full)" | class: leg-sw leg-sw-full |
| 215 | style="...background:var(--am)" | class: leg-sw leg-sw-am |
| 216 | style="...background:var(--pm)" | class: leg-sw leg-sw-pm |
| 217 | style="...background:#86efac" | class: leg-sw leg-sw-avail |
| 218 | style="...background:#fca5a5" | class: leg-sw leg-sw-unavail |
| 219 | style="...background:rgba(0,0,0,.07);border:..." | class: leg-sw leg-sw-free |
| 223 | style="display:none" (vw-wk) | add class: vw-hidden |
| 224 | style="display:none" (vw-ls) | add class: vw-hidden |
| 233 | style="opacity:.7;font-weight:400;font-size:.82rem" | add class: sett-sub |

| ℹ Remaining lines | Lines not listed above (e.g., inside modals further down in index.html) also need auditing. Use your editor search for style= to find every occurrence. There should be exactly 0 remaining after this task. |
| --- | --- |

## Part C — Replace inline styles in app.js innerHTML strings

In app.js, 10 innerHTML strings contain inline style= attributes. Replace each one with the equivalent CSS class:

@@ app.js line 521 @@

- body.innerHTML = '<span style="color:var(--txs);font-size:.7rem">Free</span>';

+ body.innerHTML = '<span class="cal-free-lbl">Free</span>';

@@ app.js line 527 @@

- chip.innerHTML = U.esc(e.clientName¦¦e.slot)+'<div style="font-size:.62rem;opacity:.7">'+...

+ chip.innerHTML = U.esc(e.clientName¦¦e.slot)+'<div class="chip-sub">'+...

@@ app.js line 564 @@

- ...+'<span class="badge '+U.badgeCls(e.slot)+'" style="font-size:.65rem">'+e.slot+'</span>'...

+ ...+'<span class="badge badge-sm '+U.badgeCls(e.slot)+'">'+e.slot+'</span>'...

@@ app.js lines 1124, 1203, 1289, 1409 — all empty-state cells @@

- ..innerHTML = '<tr><td style="padding:2rem;text-align:center;color:var(--txs)">...

+ ..innerHTML = '<tr><td class="tbl-empty">...

@@ app.js lines 1338, 1446 — no-items messages @@

- ..innerHTML = '<div style="color:var(--txs);font-size:.8rem;padding:.3rem">No ...'

+ ..innerHTML = '<div class="no-items">No ...'

@@ app.js line 1546 — Freshbooks inactive message @@

- sec.innerHTML='<div style="padding:2rem;color:var(--txs);font-size:.9rem">...<p style="margin-top:.5rem;font-size:.8rem;opacity:.7">...'

+ sec.innerHTML='<div class="fb-inactive">...<p class="fb-inactive-sub">...'

## Part D — Remove unsafe-inline from the CSP

Once ALL inline styles are removed (verify with grep first), update the CSP in index.html:

@@ index.html — CSP meta tag @@

- style-src 'self' 'unsafe-inline';

+ style-src 'self';

## Verification

|  | Verification step |
| --- | --- |
| [ ] | grep -n "unsafe-inline" index.html → no output |
| [ ] | grep -c "style=" index.html → 0 (only the <link rel="stylesheet"> line is acceptable) |
| [ ] | grep for style= in app.js innerHTML strings → no occurrences |
| [ ] | Chrome DevTools → Console → filter "CSP" → no CSP violation messages |
| [ ] | Visual check: setup screen, login screen, admin legend, calendar, settings all styled correctly |

# Task 1.4 — Verify Setup Screen Has No Open Rules Reference (C2)

TASK 1.4 — Confirm no open database rules instruction in setup screen Finding: C2 (Critical) Severity: CRITICAL Estimated effort: 15 min

## Background

The original C2 finding states the setup screen showed the following as a legitimate step:

{ "rules": { ".read": true, ".write": true } } <-- FULLY OPEN: anyone can read/write

The current code shows step 5 has been updated to say "deploy database.rules.json, do not use open rules." This task verifies the fix is complete and adds a more visible warning.

## Steps

### Step 1 — Confirm no open rules reference exists anywhere

# Search for any remaining reference to open rules in all source files grep -rni ".read.*true\¦.write.*true\¦allow.*read.*true" index.html app.js database.rules.json # Expected output from database.rules.json: the legitimate RTDB rules for controllers # Expected output from index.html and app.js: no output

### Step 2 — Verify step 5 wording in index.html

Open index.html around line 51–53 and confirm step 5 currently reads:

<strong>Realtime Database → Rules</strong> → deploy the <code>database.rules.json</code> from this repository using <code>firebase deploy --only database</code>. <strong>Do not use the Firebase console default open rules.</strong>

### Step 3 — Strengthen the warning

Replace the step 5 div with a more visible warning (note: use CSS class step-warning defined in Task 1.3, not inline style=):

@@ index.html — setup screen, step 5 div @@

<div class="step"><div class="step-n">5</div><div>

<strong>Realtime Database → Rules</strong>

→ deploy the <code>database.rules.json</code>

using <code>firebase deploy --only database</code>.

- <strong>Do not use the Firebase console default open rules.</strong>

+ <strong class="step-warning">

+ ⛔ Never use the default console rules

+ ({ ".read": true, ".write": true }).

+ These allow the entire internet to read and write your database.

+ </strong>

</div></div>

## Verification

|  | Verification step |
| --- | --- |
| [ ] | grep -ni ".read.*true" index.html → no output |
| [ ] | Load the setup screen in a browser — step 5 shows a clearly visible red warning |
| [ ] | Confirm the warning text includes the words "entire internet" |

# Task 1.5 — Switch CI/CD Deploy to Whitelist (M5)

TASK 1.5 — Replace blacklist exclusion with whitelist deploy Finding: M5 (Medium severity) Severity: MEDIUM Estimated effort: 30 min

## Problem

The current deploy.yml uses exclude_assets (a blacklist). Any new file added to the repository will be deployed to the public gh-pages branch unless explicitly excluded. This is the root cause of SECURITY_AUDIT.md, cloudflare-worker.js, and other sensitive files previously being accessible on the live site.

# Current risky approach: exclude_assets: '.github,inject_config.py,functions,firebase.json,.firebaserc, database.rules.json,FRESHBOOKS_SETUP.md,SECURITY_AUDIT.md,import-clients.html' # Problem: any new *.py, *.json, or *.md file deploys unless added to this list.

## Strategy: build.sh whitelist approach

Create a build.sh script that assembles a dist/ folder containing ONLY the declared public files. Deploy dist/ to gh-pages. Sensitive files are excluded by default because they are never copied to dist/.

## Steps

### Step 1 — Create build.sh in the project root

#!/usr/bin/env bash # build.sh — Whitelist build: only explicitly listed files go to dist/ set -e rm -rf dist && mkdir dist # ——— PUBLIC FILES WHITELIST ————————————————————— # Add new public files here explicitly. Anything not listed is NOT deployed. cp index.html dist/index.html cp app.js dist/app.js cp style.css dist/style.css cp CNAME dist/CNAME cp favicon.ico dist/favicon.ico cp favicon-192.png dist/favicon-192.png cp coradam-logo.png dist/coradam-logo.png # ——————————————————————————————————————— echo "dist/ assembled: $(ls dist ¦ wc -l ¦ tr -d " ") files" ls dist/

### Step 2 — Update inject_config.py to write to dist/app.js

inject_config.py must run AFTER build.sh copies app.js to dist/. Change the target file:

@@ inject_config.py @@

- HTML_FILES = ["app.js"]

+ HTML_FILES = ["dist/app.js"]

### Step 3 — Update deploy.yml

@@ .github/workflows/deploy.yml @@

- - name: Inject build-time secrets

- run: python3 inject_config.py

- env:

- FIREBASE_CONFIG: ${{ secrets.FIREBASE_CONFIG }}

- SUPER_ADMIN_EMAIL: ${{ secrets.SUPER_ADMIN_EMAIL }}

+ - name: Build dist/ (whitelist)

+ run: bash build.sh

+

+ - name: Inject secrets into dist/app.js

+ run: python3 inject_config.py

+ env:

+ FIREBASE_CONFIG: ${{ secrets.FIREBASE_CONFIG }}

- name: Deploy to GitHub Pages

uses: peaceiris/actions-gh-pages@v4

with:

github_token: ${{ secrets.GITHUB_TOKEN }}

- publish_dir: ./

publish_branch: gh-pages

- exclude_assets: '.github,inject_config.py,...'

+ publish_dir: ./dist

+ # No exclude_assets — dist/ is a whitelist by construction

## Verification

|  | Verification step |
| --- | --- |
| [ ] | bash build.sh locally → dist/ contains exactly 7 files, nothing else |
| [ ] | ls dist/ ¦ grep -E "cloudflare¦inject¦json¦SECURITY¦FRESHBOOKS" → no output |
| [ ] | Trigger workflow_dispatch deploy → site loads correctly at planner.coradam.com |
| [ ] | curl -s -o /dev/null -w "%{http_code}" https://planner.coradam.com/cloudflare-worker.js → 404 |
| [ ] | curl -s -o /dev/null -w "%{http_code}" https://planner.coradam.com/inject_config.py → 404 |
| [ ] | curl -s -o /dev/null -w "%{http_code}" https://planner.coradam.com/database.rules.json → 404 |

# Task 1.6 — Conditionalise console.log in Production (L1)

TASK 1.6 — Silence debug logging in production Finding: L1 (Low severity) Severity: LOW Estimated effort: 20 min

## Problem

9 console.* calls in app.js are visible in the browser console of the production site. They leak internal details including the Firebase database URL, auth state transitions, and internal error paths. Affected lines: 177, 219, 225, 268, 277, 297, 1364, 1463, 1524.

## Steps

### Step 1 — Add a DEBUG flag and log wrapper at the top of app.js

Insert immediately after the COUNTRIES / FLAGS constants (after line 10):

// Debug logging — set to true only in local development, never committed as true const DEBUG = false; const log = { info: (...a) => DEBUG && console.log(...a), warn: (...a) => DEBUG && console.warn(...a), error: (...a) => DEBUG && console.error(...a), };

### Step 2 — Replace all console.* calls with log.*

| Find | Replace with |
| --- | --- |
| console.log( | log.info( |
| console.warn( | log.warn( |
| console.error( | log.error( |

# Verify no raw console.* calls remain: grep -n 'console\.' app.js # Expected: no output

## Verification

|  | Verification step |
| --- | --- |
| [ ] | grep -n 'console.' app.js → no output |
| [ ] | Open production site in Chrome, DevTools → Console → filter "[Coradam]" → empty |
| [ ] | Sign in — no console output on auth state change |
| [ ] | Local dev: temporarily set DEBUG = true, verify log.info() messages appear, then set back to false |

# Task 1.7 — Remove .DS_Store from Git Tracking (L2)

TASK 1.7 — Remove macOS metadata files from repository Finding: L2 (Low severity) Severity: LOW Estimated effort: 10 min

## Problem

.DS_Store reveals macOS directory metadata and has no place in a source repository. Currently tracked: .DS_Store and .github/.DS_Store (confirmed by git ls-files).

## Steps

# 1. Confirm which files are tracked git ls-files ¦ grep DS_Store # Expected: .DS_Store and .github/.DS_Store # 2. Remove from git tracking (keeps local copies) git rm --cached .DS_Store git rm --cached .github/.DS_Store # 3. Verify .gitignore covers them (it already does) grep "DS_Store" .gitignore # Expected: .DS_Store and **/.DS_Store are already listed # 4. Commit git add .gitignore git commit -m "chore: remove .DS_Store files from repository"

## Verification

|  | Verification step |
| --- | --- |
| [ ] | git ls-files ¦ grep DS_Store → no output |
| [ ] | touch test.DS_Store && git status → test.DS_Store NOT shown as untracked (ignored) |
| [ ] | rm test.DS_Store |

# Phase 1 — Completion Checklist & Sign-off

| ✓ Sign-off required | All items below must be checked before marking Phase 1 complete. The project owner reviews the final PR before merge to main. |
| --- | --- |

|  | Task | Verification command / expected result |
| --- | --- | --- |
| [ ] | 1.1 SECURITY_AUDIT.md removed | git ls-files ¦ grep SECURITY_AUDIT → empty |
| [ ] | 1.2 SUPER_ADMIN removed from app.js | grep -n 'SUPER_ADMIN' app.js → empty |
| [ ] | 1.2 inject_config.py updated | grep -n 'SUPER_ADMIN' inject_config.py → empty |
| [ ] | 1.2 Admin routing still works | Sign in as super-admin — admin dashboard appears |
| [ ] | 1.3 unsafe-inline removed | grep 'unsafe-inline' index.html → empty |
| [ ] | 1.3 Inline styles removed (HTML) | grep -c "style=" index.html → 0 |
| [ ] | 1.3 Inline styles removed (JS) | No style= in app.js innerHTML strings |
| [ ] | 1.3 No CSP violations | Chrome DevTools Console: no CSP violation messages |
| [ ] | 1.4 No open rules reference | grep -ni ".read.*true" index.html → empty |
| [ ] | 1.4 Warning visible on setup screen | Red ⛔ warning on step 5 of setup screen |
| [ ] | 1.5 Whitelist deploy works | dist/ contains 7 files only; sensitive files return 404 |
| [ ] | 1.5 Site loads correctly | planner.coradam.com loads, sign-in works after deploy |
| [ ] | 1.6 No raw console.* calls | grep -n 'console.' app.js → empty |
| [ ] | 1.6 Silent in production | No DevTools console output on the live site |
| [ ] | 1.7 .DS_Store removed | git ls-files ¦ grep DS_Store → empty |
| [ ] | Regression: controller | Sign in as controller — calendar, booking, availability all work |
| [ ] | Regression: super-admin | Sign in as super-admin — admin dashboard, settings, CSV export work |
| [ ] | PR reviewed | Final PR reviewed and approved by project owner before merge |

These 7 tasks are the minimum security baseline required before any new feature deployment.